MEETING SUMMARY

Northstar Studio · Delivery check-in

12 September 2026  |  Fictional demonstration data

# Executive summary

The team is preparing for a 30 September 2026 launch. Work is focused on the landing page and supplier confirmation. The initial release will remain limited to three products. Packaging is unresolved and requires an owner and deadline at the next meeting.

# Key dates

16 September 2026 — Theo to confirm supplier availability; availability is not yet confirmed.

18 September 2026 — Maya to complete the landing page draft.

30 September 2026 — Planned launch date.

# Decisions

Keep the initial release to three products.

Approve a maximum materials budget of EUR 2,500.00. This is a budget ceiling, not recorded spending.

# Open question

Packaging remains unresolved. No owner or deadline has been assigned; both should be agreed at the next meeting.

# Actions

| Owner | Action | Due date |
| --- | --- | --- |
| Maya | Prepare the landing page draft | 18 September 2026 |
| Theo | Confirm supplier availability | 16 September 2026 |
| Unknown | Resolve packaging and assign responsibility | Unknown — discuss at next meeting |

# Invoice snapshot

| Measure | Amount |
| --- | --- |
| Total invoiced | EUR 1,850.00 |
| Paid | EUR 785.50 |
| Unpaid | EUR 1,064.50 |
| Materials invoices | EUR 855.50 |

Note: Invoice figures are reconciled from the accompanying export. This document preparation is not financial advice.